Final Mile Margin

Valuation & Build-vs-Buy Brief

A multi-module vertical SaaS for last-mile delivery margin management — web app, mobile app, backend, and AI features.

WHAT IS BUILT TODAY

- Web SaaS — 13 dashboards (Finance, Operations, Profitability, Claims, Receipts, Contracts, Reports, Ask-AI, Compliance, Teams, Settings, Home, Login), 26 components, a profitability/margin calc engine, contract charge rules, light/dark theming, demo mode, and guided product tours.

- Mobile app — React Native, 8 screens: field check-in, claims, evidence capture, receipts, team management, and more.

- Backend — Supabase: Postgres, authentication, row-level security, file storage, and serverless / edge functions.

- AI features — receipt parsing (OCR → LLM), an “Ask the business” natural-language Q&A assistant, and AI intake analysis.

- ~26,700 lines of hand-written application code across web, mobile, and backend.

PROFESSIONAL BUILD EFFORT

| Workstream | Effort |
| --- | --- |
| Product / UX design | 1 – 1.5 months |
| Web frontend — 13 dashboards + design system | 3 – 5 months |
| Backend — schema, auth/RLS, storage, functions | 1.5 – 3 months |
| AI features — 3 integrations + prompt engineering | 1 – 1.5 months |
| Mobile app — 8 React Native screens | 1.5 – 2.5 months |
| QA, deployment, project management | ~20–30% overhead |
| Total blended senior effort | 9 – 16 person-months |

ESTIMATED BUILD COST (V1, FROM SCRATCH)

| Build approach | Typical V1 cost |
| --- | --- |
| Solo senior freelancer ($60–120/hr) | $70k – $160k |
| Boutique / offshore-blended shop | $120k – $300k |
| Mid-tier U.S. agency ($150–250/hr) | $300k – $600k |
| Top-tier product studio | $600k – $1M+ |
| Most realistic “competent shop” quote | $150k – $400k |

ONGOING RUN COSTS (SEPARATE FROM BUILD)

- Hosting & infra: $25 – $600 / month depending on scale (Supabase / cloud).

- AI API usage: $50 – $1,000+ / month by volume (receipt parsing + Q&A).

- Maintenance & iteration: typically 15 – 25% of build cost per year.

BOTTOM LINE

Replacement value: Built professionally by an outside team, this product represents roughly $150k – $400k of V1 development. The cost is driven by labor hours, not inherent complexity — which is why an AI-assisted single builder can deliver a comparable asset for the cost of tooling and time. Use the $150k–$400k figure when valuing the asset, raising, or comparing build-vs-buy.